# OMEA Project Meeting Sprint 2

August 5-6, 2008

Attendees:

Raytheon: Kristine Davidson

GE Research: Hunt Sutherland and Syed “Suhaib”

Vanderbilt: James Hill

Major Accomplishments:

- Demonstration of Sprint 2 build of EISA on Raytheon Network:

  - Deployment of EINode – DAC – TnE. nodes with communication of  EINode registration information to and displayed on TnE node.

- Discussion / Review of structure and naming conventions for GME-PICML model for the sprint demonstrations.

- Tutorial / Discussion on the key functions required for executing models in CORBA, use of POSIX functions supported by ACE libraries, and C++ coding conventions.

- Tutorial / Review of procedures for team use of the EISA Wiki & Subversion.

Action Items

- Update models from Sprint2 into subversion.

- Arrange conference call between GE & Raytheon IT folks for setup of the VPN link.

- Post draft CDR material for discussion / review.

- Possible visit by GE/Raytheon to Vanderbilt for tutorial.

August 19 Sprint 3 Demonstration:

Demonstrate end-to-end communication of XML configurations from EINodes to UserApp. The XML configuration information that passes up to the UsrApp then may be displayed on labview GUI.

- Add UserApp

  - add additional channel type

  - create user app component

  - extend GME-PICML model

  - add idl + interface definitions functions

  - add “blob” class

- Update wrapper to labview GUI

  - add einode configuration attributes from xml

  - integrate with UserApp node

- Update EINode to read and pass XML configuration file.

- Review / refine format of XML configuration files.

- Extend cuts wrapper method.

- Automate script for Linux that launches deployment

- Additional testing of EINode-DAC-TnE on Raytheon network.

Minutes:

- Discussion on what EISA connections mean in PICML models:

  - DAC provides storage service to EI Node.

  - DAC provides a query service to TnE Manager.

  - [future] DAC provides a federation service to DAC.

  - TnE Manager provides an aggregation / query service to the UserAPP.

- Steps for development using CCM for sprint2, i.e EINode - DAC - TnE

  - Interface details:

    - DAC Interfaces:

      - TnE -> DAC

        - Register TnE with DAC (for forwarding default)

        - Un-register TnE

        - Register for data forwarding at runtime

        - Get current einode registration

        - …

      - DAC -> TnE

        - Data associated with node of interest (forward)

    - TnE  Interfaces:

      - UserApp -> TnE

        - Get registration configuration for all nodes in environment

        - Get listing of all DACs

  - Build details

    - Use of ACE methods in CORBA.

    - Creation of interface models for DAC and TnE.

    - Discussion and development of code that connects the data at the input of the DAC channel to its output.

    - DAC consists of functions that enable storing of data from input channels to its local storage.

    - Data can be modified and appropriate behavior can be modeled using data from its local storage.

    - Functions that retrieve information from DAC’s local storage to place it on its output channels.

- Completed Sprint 2.

    - Data sent from EINode to TnE via DAC.

    - Model executed on Raytheon network successfully

- Tutorial on Wiki.

  - Add articles.

  - Add table of contents.

  - Pages should come out of table of contents.

  - Editing help (information about formatting & editing)

- Tutorial on Subversion, and how to update it.

  - Updating Log file on subversion

  - Looking for revisions, diffs, etc